# CITS3403 Meeting 2 Minutes

#### Monday, 11 of May

#### Meeting via Zoom

#### Minutes taken by: Jason

-------------------------

## Attendance

### Present:

Jason, Gregory, Lewis, Talin

### Apologies:

NA

### Absent:

NA

-------------------------

## Agenda

- Confirmation of Minutes from the Previous Meeting

- Previous Action Items

- Review the process

- Action Items

-------------------------

## Minutes

#### Meeting opened 10:00am

### Previous Action Items

Gregory prepared the questions and answers for the quiz.

Jason started to design the frontend of the login and register page.

Lewis started to design the database for the login pages and developed the virtual environment for the application. He also set up the Github page and added all teammates to the repository.

### Review the process

Lewis suggested to keep on design the login and register page to keep the consistency and Gregory suggested that Jason could work on other tasks.

Talin suggested that he can work on the backend design.

Jason suggested to separate the design for the players and administrator, so that when the players login to the application, he will only redirect to the players pages. On the other hand, administrator could only redirect to the administrator pages.

### Action items

Gregory are going to:

* Set up the structure for the Web application, e.g. base.html

Jason are going to:

* Work on the Agile document
* Work on the minutes

Lewis are going to:

* Work on the authentication for the login page
* Design the register page

Talin are going to:

* Design the backend
* Design the marks system

## Agenda for Next Meeting

- Confirmation of Minutes from the Previous Meeting

- Previous Action Items

- Review the process

- Action Items

#### Meeting closed 10:45am

-------------------------