# CITS3403 Meeting 3 Minutes

#### Monday, 18 of May

#### Meeting via Zoom

#### Minutes taken by: Jason

-------------------------

## Attendance

### Present:

Jason, Gregory, Lewis

### Apologies:

Talin

### Absent:

NA

-------------------------

## Agenda

- Confirmation of Minutes from the Previous Meeting

- Previous Action Items

- Review the process

- Action Items

-------------------------

## Minutes

#### Meeting opened 10:00am

### Previous Action Items

Lewis had finished the design of the login and sign up page

Jason was working on the Agile process documents and they were in process

### Review the process

Gregory suggested to start to design the quiz and the quiz selector page.

He also suggested to add some button in the quiz selector to redirect the pages.

User profile should also be developed to view the quiz result.

Lewis suggested to use the same background for the whole web application and use transparent boxes for displaying the text.

### Action items

Gregory are going to:

* Design the quiz selector and the quiz page

Jason are going to:

* Work on the Agile document
* Work on the minutes
* Design the frontend of the pages

Lewis are going to:

* Merge the login and sign page to the master brench
* Change the background of the base.html

## Agenda for Next Meeting

- Confirmation of Minutes from the Previous Meeting

- Previous Action Items

- Review the process

- Action Items

#### Meeting closed 11:30am

-------------------------